WORK DISTRIBUTION DOCUMENT

Careflow – Clinical Pathway Process Mining

## Project Details

| Item | Details |
| --- | --- |
| Company | Infotact Solutions |
| Domain | Data Analytics |
| Project | CareFlow (Clinical Pathway Process Mining) |
| Project Duration | 5 Oct 2026 – 5 Nov 2026 |
| Mid Review | 27 – 30 Oct 2026 |
| Team Lead | Varshini |
| GitHub Repo | varshini809/Careflow-Process-Mining |
| Tools | Python, SQL, Power BI, Excel, GitHub |

## Team Members and Roles

| Member | Role | Main Responsibility |
| --- | --- | --- |
| Varshini | Team Lead + Power BI Dashboard | Leads the team, manages the GitHub repo, task sheet and progress reports, builds the Power BI dashboard |
| Mosharib | Python – Hospital Data | Creates the fake hospital dataset (Case_ID, Activity, Timestamp), adds loop-backs and long waits |
| Chandana | SQL Database and Cleaning | Builds the database, loads the CSV, cleans the data (no duplicates, time in order, no nulls) |
| Shubhangi | Python / Pandas Analysis | Analyses patient paths, counts paths and loop-backs, writes the findings |

## Week 1 Tasks (5 Oct – 13 Oct)

| Member | Task | Due |
| --- | --- | --- |
| Mosharib | Add more loop-backs and long waits in the data. Check columns Case_ID, Activity, Timestamp. Write README and commit. | Tue, 13 Oct |
| Chandana | Set up SQLite/MySQL database. Load Mosharib's CSV. Write first cleaning SQL. | Tue, 13 Oct |
| Shubhangi | Load CSV in pandas. Count patient paths and loop-backs. Write 4–5 lines of findings. | Tue, 13 Oct |
| Varshini | Create repo and branches, task sheet, this document, and Power BI layout on sample data. | Tue, 13 Oct |

## Deliverables

| Deliverable | Owner | Support |
| --- | --- | --- |
| Source code | Each member (own branch) | Varshini |
| Documentation | Varshini | All members |
| Project report | Varshini | All members |
| PPT | Varshini | All members |
| Final demo | All members | Varshini |

## Team Rules

- One GitHub repo. Each member works and commits only on their own branch (named after them).

- No merge into main until the end review is finished.

- One real commit every day. No empty or one-character commits.

- Each member connects their own branch in the dashboard Project Progress tab.

- Data must have no null or missing values.

- Infotact documents are confidential and must never go in the GitHub repo.

- Sessions are Mon–Fri, 6–10 PM. Join with the registered email and stay at least 30 minutes.

- If a member is unresponsive for 48 hours, the team lead reports it.